## Slide 1: Scrum-Agile Retrospective & Lessons Learned SNHU Travel Project Christopher Mooers | CS 250
Notes: Hello, and thank you for taking the time to review this presentation with me. My name is Christopher Mooers, and today I’ll be walking through key elements of the Scrum-Agile approach and explaining why adopting Agile is the most effective choice for the SNHU Travel project.
This presentation will cover the major Scrum team roles, the Agile phases of the software development life cycle, and how Agile compares to the traditional Waterfall model. My goal is to show how Agile supports flexibility, faster feedback, better communication, and a more efficient development process. These advantages ultimately make Agile the stronger option for delivering a high-quality booking tool that meets user needs and business goals.

## Slide 2: AGENDA
Why Communication Matters
What Scrum-Agile Is
Key Scrum Roles
Agile SDLC Phases
Waterfall vs. Agile
Tools and Lessons Learned
Notes: Before we get into the details, here’s a quick overview of what I’ll be covering today.
First, we’ll look at why communication is such a critical part of Agile and how it directly impacts project success. Then we’ll break down what Scrum-Agile actually is and how it differs from traditional development methods.
From there, I’ll walk through the key Scrum roles, the Scrum Master, Product Owner, Developers, and Testers, and explain why each one is essential for a well-functioning team.
Next, I’ll cover the major phases of the Agile software development life cycle and show how work moves forward in an iterative, flexible way.
We’ll then compare Agile to the Waterfall model to highlight why Agile is the stronger fit for the SNHU Travel project.
Finally, I’ll share the major tools and lessons learned throughout the project that demonstrate how Agile supports better communication, faster adaptation, and stronger team alignment.
By the end, you’ll see why Agile provides clear advantages for ChadaTech and SNHU Travel as we continue developing new client-facing features.

## Slide 3: Why Communication Matters in Agile
Transparency prevents misunderstandings
Fast feedback reduces rework
Shared visibility keeps teams aligned
Notes: One of the biggest reasons Agile works well is it keeps communication flowing constantly. Traditional approaches often rely on long phases of isolated work, which can easily lead to misunderstandings or missed requirements. Agile is the opposite, it’s designed to surface issues early before they grow into real problems.
Because Agile emphasizes transparency, everyone on the team can see what’s being worked on, what’s blocked, and what still needs clarification. This kind of shared visibility is extremely important for projects like the SNHU Travel tool, where requirements can shift based on client feedback.
Another major strength of Agile communication is the speed of feedback. Instead of waiting until the end of a long development cycle, the team can quickly confirm whether our trajectory is aligned with the client’s needs. This reduces rework, keeps the project moving, and helps the team stay aligned around the same goals.
Overall, Agile creates an environment where collaboration isn’t just helpful, it’s built into the process. This makes the team more adaptable, more connected, and able to better deliver a product that actually meets the client’s needs.

## Slide 4: What Is Scrum-Agile?
Iterative, sprint-based development
Emphasizes collaboration and adaptability
Focuses on delivering value early and often
Notes: Scrum-Agile is a modern approach to software development that focuses on delivering value quickly and adapting to change as it happens. Instead of planning out every detail up front and hoping there are no changes, Agile breaks the work into small, manageable increments called sprints. Each sprint delivers a usable piece of the product, which means the team can gather feedback early and refine the direction as needed.
Agile also emphasizes collaboration. The team communicates frequently, shares progress openly, and works together across roles. This helps prevent misunderstandings and creates a shared sense of ownership over the product. For a project like SNHU Travel, where client expectations can shift, Scrum provides the flexibility needed to adjust priorities without derailing the entire project.
Another key part of Scrum is its focus on continuous improvement. After each sprint, the team reflects on what went well and what needs adjustment. This cycle helps the team get better over time and ensures that future iterations run more smoothly.
Overall, Scrum-Agile enables faster delivery, better communication, and stronger alignment with client goals, making it a powerful framework for modern software development.

## Slide 5: Scrum Team Roles
Scrum Role | Primary Responsibilities
Scrum Master | Facilitates Scrum events, removes impediments, and ensures Agile principles are followed.
Product Owner | Owns and prioritizes the product backlog to maximize client and business value.
Developer | Designs, builds, and delivers working product increments each sprint.
Tester | Verifies functionality and acceptance criteria to ensure product quality each sprint.
Notes: In Scrum, every role contributes to the project’s success in a different way, and understanding these responsibilities helps explain why Agile is so effective.
The Scrum Master supports the team by facilitating communication, guiding Scrum events, and removing obstacles that slow progress. They help ensure that Agile principles are followed and that the team stays focused and productive. During changes in direction, the Scrum Master plays a major role in helping the team adapt smoothly.
The Product Owner represents the client and defines what features bring the most value. They maintain the Product Backlog and help the team understand exactly what needs to be built and why. This role becomes apparently important when priorities shift, because the Product Owner keeps the team aligned with business goals.
The Developers are responsible for creating functional increments of the product during each sprint. They collaborate closely with the Product Owner and Tester to make sure the features being built meet expectations. Developers also provide estimates and share technical insights that influence sprint planning.
The Tester ensures that each feature works as intended and meets the acceptance criteria. Testers ask clarifying questions, identify defects early, and help maintain the quality of each increment.
Together, these roles create a balanced team that communicates often, adapts quickly, and works collaboratively toward a shared goal. This structure is one of the main reasons Agile supports faster, more reliable product development.

## Slide 6: Agile Phases in the SDLC
Backlog refinement and planning
Development and testing within sprints
Sprint reviews and retrospectives
Notes: In Agile, work still follows the traditional phases of the Software Development Life Cycle, but the key difference is that these phases repeat in small cycles instead of happening once at the start or end of a project.
The process begins with planning, which happens through creating and refining user stories. Unlike a long requirements document, user stories focus on what the user needs and breaks down the work into clearly defined tasks. This makes planning more flexible and easier to adjust when new information comes in.
Next is development, which happens in short, time-boxed sprints. Each sprint produces a small, working increment of the product. This allows the team to make steady progress while remaining adaptable.
Testing in Agile is continuous, not something that happens at the very end of the project. Testers validate features throughout the sprint, ask clarifying questions, and confirm that acceptance criteria are met. This early and frequent testing helps avoid major defects later in the process.
Finally, Agile teams hold reviews and retrospectives at the end of each sprint. Reviews allow the team to demonstrate completed work to stakeholders, and retrospectives create space to reflect on what went well and what could improve in the next sprint.
By cycling through these phases repeatedly, Agile reduces risk, improves communication, and ensures that the product evolves in a way that matches both business goals and user needs. It also allows teams to respond quickly to changes.

## Slide 7: Waterfall vs Agile
Waterfall
Linear and rigid
Late feedback
High risk of rework
Agile
Iterative and flexible
Continuous feedback
Reduced risk
Notes: When comparing Waterfall and Agile, the biggest difference is how each approach handles change. The Waterfall model follows a strict, linear path where each phase must be completed before moving to the next. This works for projects with stable, unchanging requirements, but it becomes a major limitation when expectations evolve. Waterfall also delays testing and stakeholder feedback until very late in the process, which increases the risk of rework or delivering a product that doesn’t fully meet user needs.
Agile, on the other hand, is iterative and highly adaptable. Work is completed in short sprints, and each sprint produces a functional piece of the product. This allows stakeholders to review progress early, provide feedback, and help the team adjust direction as needed. Agile also integrates testing throughout the process, reducing risk and ensuring quality at every step.
Agile gives the organization the flexibility to respond to market trends, customer feedback, and evolving business needs. In turn, making it a stronger, more resilient development strategy for the SNHU Travel platform.

## Slide 8: Agile Tools & Lessons Learned
Tools improve visibility and team alignment
Faster identification of issues and blockers
Continuous improvement throughout retrospectives
Agile supports flexibility and better communication
Notes: One of the biggest advantages of Agile is the use of tools that increase transparency and keep the entire team aligned. Platforms like Jira or Azure Boards give everyone a real-time view of the backlog, sprint progress, and any blockers that may need attention. This level of visibility helps prevent delays and reduces the chance of miscommunication between team members.
Agile tools also make it easier to identify issues early. Because work is completed and reviewed in short increments, the team can spot problems quickly instead of discovering them at the end of the project. This saves time, lowers risk, and improves the overall quality of the product.
Another key part of Agile is the retrospective process. After every sprint, the team reflects on what went well and what needs improvement. This constant cycle of evaluation helps the team grow stronger over time. Even small adjustments, such as improving communication or refining acceptance criteria, can have a big impact on overall efficiency.
The lessons we learned throughout this term show that Agile supports flexibility, communication, and consistent progress. These strengths make Agile a reliable approach for delivering a high-quality product, especially in environments where client needs and priorities can shift. For leadership, this means fewer surprises, clearer expectations, and a more predictable development process.

## Slide 9: References
Scrum Guide (2020). Scrum.org
Cobb, C. G. (2020). The Project Manager’s Guide to Mastering Agile.
Atlassian. (n.d.). Agile project management.